PROJECT ARCHITECTURE REVIEW

- SCOPE

This Quality Work Instruction (QWI) defines the interface between the Enterprise Architecture Review process and the 0300-0300-005-B PROJECT MANAGEMENT PROCESS.  The 0300-0381-005-C PROJECT SECURITY REVIEW may be completed in parallel with this procedure.

- OWNER

  - This procedure is co-owned by the Enterprise Project Management Office (EPMO) and Enterprise Architecture team.  No changes, additions or alterations may be made without the owner’s written approval.

- REFERENCE DOCUMENTS

| DOCUMENT IDENTIFICATION | DOCUMENT TITLE |
| --- | --- |
| 0100-0800-010-B | FORMS AND RECORDS CONTROL |
| 0300-0300-005-B | PROJECT MANAGEMENT PROCESS |
| 0300-0310-005-C | PROJECT INITIATION |
| 0300-0360-005-C | PROJECT CHANGE REQUEST |
| 0300-0381-005-C | PROJECT SECURITY REVIEW |
| 0600-0600-005-B | CORRECTIVE ACTION PROCESS |
| Enterprise Architecture Framework | STATEWIDE ENTERPRISE FRAMEWORK |
| Cyber Security and Risk Management | CYBER SECURITY AND RISK MANAGEMENT |

- ASSOCIATED FORMS

| FORMS IDENTIFICATION | FORM TITLE |
| --- | --- |
| 0300-0380-005-D | PROJECT ARCHITECTURE REVIEW FORM |
| 0300-0360-005-D | PROJECT CHANGE REQUEST FORM |
| 0810-0810-005-D | QUALITY CONTROL DECISION POINTS |
| Architecture Templates | PROJECT ARCHITECTURE TEMPLATES |
| Statewide Information Security Manual | STATEWIDE INFORMATION SECURITY MANUAL |

- DEFINITIONS

- ARCHITECTURE:  see Glossary of Terms and Definitions

- PROCEDURE

The Project Management Advisor (PMA) coordinates with Enterprise Architecture and the Project Manager (PM) during 0300-0310-005-C PROJECT INITIATION to determine if the project will require a Project Architecture Review DP.  If a review is required, the Enterprise Architect, PM and PMA collaborate to determine the appropriate time in the project schedule to conduct a formal review of the project’s architectural solution.

  - The PMA creates the Project Architecture Review DP if required. This is determined by a discussion with the PMA, Enterprise Architect and PM.

  - Prior to submitting the project to Enterprise Architecture for Architecture Review, the PM determines if the Architecture Review requires a change in project scope, schedule or cost as defined in 0300-0360-005-C PROJECT CHANGE REQUEST.  If required, the PM must complete the Change Request process prior to Architecture Review submittal.

  - The PM will submit the project for review to the Enterprise Architect using the 0300-0380-005-D PROJECT ARCHITECTURE REVIEW FORM and any reference documents for the solution.

  - If the Project’s Architecture does not conform to the state standards, the Enterprise Architect will indicate “No” in the approval block on the 0300-0380-005-D PROJECT ARCHITECTURE REVIEW FORM and generate a Corrective Action using 0600-0600-005-B CORRECTIVE ACTION PROCESS, describing the non-conformity and corrective measures required.  The Project Architecture Review DP will be returned to the PM in accordance with the Service Level Commitment defined in 0810-0810-005-D QUALITY CONTROL DECISION POINTS.

  - Upon completion, the Enterprise Architect will determine if additional reviews are required and collaborate with the PM and PMA to incorporate them into the project schedule accordingly.

  - The PM will store the 0300-0380-005-D PROJECT ARCHITECTURE REVIEW FORM in the Project DP Library in the Touchdown System.

- RECORDS

  - Unless otherwise specified in this Procedure/QWI, Records shall be maintained in accordance with 0100-0800-010-B FORMS AND RECORDS CONTROL procedure.

- REASON FOR CHANGE

  - Updated website references.

  - Changed TSS Architect to Enterprise Architect.