## Slide 1
NC Department of Information Technology
AB101/AP101/RV101: IT Procurement Process Overview
Revised October 2023

## Slide 2
Benefits of Streamlined IT Procurement Process
Overview of 10-Step IT Procurement Process
Connection with NCDIT EPMO’s IT Project Management Process (when applicable)
IT Procurement Process Key Stakeholders
Process Flows for Each Step of the Streamlined IT Procurement Process
Available Support Resources
Content
This document provides an overview for Executive Branch State Agencies of the streamlined IT procurement process that is enabled through the NC eProcurement Sourcing Tool.

## Slide 3
Articulate the benefits of the streamlined IT procurement process
Know the 10 Steps of the streamlined IT procurement process
Understand the roles and responsibilities of Key Stakeholders
Know where to go to get more information and support
Learning Objectives
After reviewing this document, you should be able to do the following:

## Slide 4
Key Benefits for State Agencies
  Reduce the overall cycle time for IT procurement process
  Increase visibility to status of active IT procurements
  Improve quality of IT solicitation documents
  Ensure compliance to applicable statutes and rules
Benefits of Streamlined IT Procurement Process
NCDIT collaborated with representatives from the State Agencies to streamline the IT procurement process and enable it through the same NC eProcurement Sourcing Tool used for non-IT procurements to deliver specific benefits for State Agencies.

## Slide 5: Overview of 10-Step Streamlined IT Procurement Process
Preliminary
NCDIT IT Procurement Process (enabled in NC eProcurement Sourcing Tool)
01 - Identify and Validate Business Need
02 - Conduct Planning Meeting
03 - Develop Sourcing Event
04 - Review and Approve Sourcing Event
05 - Conduct Sourcing Event
06 - Evaluate Vendor Responses
07 - Conduct NCDIT Review
08 - Conduct Vendor Negotiations
09 - Review and Approve Award Recommendation
10 - Execute Contract
The 10-step IT procurement process is similar to the non-IT procurement process used by most State Agencies today, with key differences based on the complexity of purchasing IT goods and services.
Pre-defined tasks and workflow in NC eProcurement Sourcing Tool guide State Agencies to facilitate appropriate engagement and approval from NCDIT reviewer groups (e.g., ESRMO, Enterprise Architecture, EPMO, Statewide IT Procurement Office) during each applicable step of the process
New IT Procurement Intake Form collects key information from Agency Business to help develop effective sourcing strategies & solicitations that promote competition & increase opportunity for innovation from vendors
New optional IT Procurement Planning Meeting improves collaboration between State Agencies and NCDIT at the beginning of the process to confirm approach, resources, and time needed to deliver best-value solution​s
Procurement, Standards, and Security Exception Requests are now submitted through the Sourcing Tool for review and approval by the applicable NCDIT reviewer groups
Agency CIO (or designee) now required to approve draft IT solicitation document prior to it being submitted to NCDIT for approval to confirm awareness and approval

## Slide 6: Connection with NCDIT EPMO’s IT Project Management Process
Preliminary
For business needs deemed to be an IT Project, State Agencies will continue to complete the first phase of the NCDIT IT Project Management Process and the Business Case Decision Point before completing the streamlined IT procurement process during the Planning & Design phase.
NCDIT IT Procurement Process (enabled in NC eProcurement Sourcing Tool)
Business Concept
Initiation
Planning & Design
Execution & Build
Implementation
Closeout
NCDIT IT Project Management Process (managed by NCDIT EPMO and enabled in Touchdown)
Project RFP Review DP
Project Security Review DP
Project Architecture Review DP
Project Contract Award Recommendation DP
01 - Identify and Validate Business Need
02 - Conduct Planning Meeting
03 - Develop Sourcing Event
04 - Review and Approve Sourcing Event
05 - Conduct Sourcing Event
06 - Evaluate Vendor Responses
07 - Conduct NCDIT Review
08 - Conduct Vendor Negotiations
09 - Review and Approve Award Recommendation
10 - Execute Contract
Business Case Decision Point (DP)
Go-Live DP
(if applicable)

## Slide 7: IT Procurement Process Key Stakeholders (State Agencies)
Preliminary
A range of State Agency stakeholders are engaged during the IT procurement process to deliver best-value solutions to meet defined IT business needs.
State Agency Stakeholder | Key Responsibilities
Agency Business | Identify IT business need via IT Procurement Intake Form Support development of IT solicitation Support development of applicable Exception Requests Support vendor response evaluations and vendor negotiations Determine award recommendation
Agency Procurement | Manage IT procurement process to ensure compliance with applicable statutes and rules Support development of IT solicitation documents Create and manage Sourcing Project and Sourcing Event in NC eProcurement Sourcing Tool Monitor and manage the engagement of NCDIT reviewers and approvers Facilitate / lead any negotiations with leading vendor(s) Serve as contact point for vendors during the procurement process
Agency CIO | Approve draft IT solicitation document
Agency IT Security | Support development of IT solicitation Support development of applicable Privacy Threshold Analysis and Exception Requests Support vendor response evaluations and vendor negotiations
Agency PMO | Support determining if IT business need is an IT Project Support development of IT solicitation (if IT Project) Support vendor response evaluations and vendor negotiations (if IT Project)
Agency Legal | Support development of IT solicitation Support vendor response evaluations and vendor negotiations
Agency Privacy Office | Support development of IT solicitation Support development of applicable Exception Requests Support vendor response evaluations and vendor negotiations
NOTE: See the IT Procurement Process Playbook / Training Guide for a detailed responsibility matrix for the streamlined IT procurement process

## Slide 8: IT Procurement Process Key Stakeholders (NCDIT)
Preliminary
Multiple NCDIT stakeholders are engaged during the IT procurement process to review and approve IT procurements conducted by State Agencies.
NCDIT Stakeholder | Key Responsibilities
Enterprise Security and Risk Management Office (ESRMO) | Support review and approval of IT solicitation documents Support review of leading vendor proposals Review and approve Security Exception Requests and Standards Exception Requests Support review and approval of Requests for BAFO and Award Recommendations
Privacy Office | Support review of IT solicitation documents Support review of leading vendor proposals Support review of Requests for BAFO and Award Recommendations
Enterprise Architecture (EA) | Support review and approval of IT solicitation documents Support review of leading vendor proposals Review and approve Standards Exception Requests Support review and approval of Requests for BAFO and Award Recommendations
Enterprise Operations | Review and approve Standards Exception Requests Support review of leading vendor proposals
IAM Operations | Review and approve Standards Exception Requests
NCDIT Stakeholder | Key Responsibilities
Enterprise Project Management Office (EPMO) | Review and determine if IT business need is deemed an IT Project Support review and approval of IT solicitation documents (if IT Project) Support review of leading vendor proposals (if IT Project) Support review and approval of Requests for BAFO and Award Recommendations (if IT Project)
Statewide IT Procurement Office | Monitor IT procurement process to ensure compliance with applicable statutes and rules Review and approve IT solicitation documents Review and approve Procurement Exception Requests Support review of leading vendor proposals Review and approve Requests for BAFO and Award Recommendations
Statewide DOJ Legal | Support review of IT solicitation documents Support review of leading vendor proposals and vendor negotiations Support review of Requests for BAFO and Award Recommendations
NOTE: See the IT Procurement Process Playbook / Training Guide for a detailed responsibility matrix for the streamlined IT procurement process

## Slide 9: Process Flows for Streamlined IT Procurement - Legend
The following slides provide details of the key activities performed by the applicable State Agency and NCDIT stakeholders during each of the 10 steps of the IT procurement process.
Each row includes the activities performed by the stakeholder listed on the left
Stakeholders involved in the Step are listed on the left side
Circles are connectors to or from the applicable Step number
Boxes contain the activities performed during the Step by the stakeholder listed on the left
Diamonds contain decision points during the Step, and have a branch for each decision option
Illustrative
Slide Title indicates the name and number of the applicable Step of the IT procurement process
Arrows show the flow of activities during the Step

## Slide 10: Streamlined IT Procurement Process Flow: Step 01
01 – Identify and Validate Business Need
Preliminary
Agency Business
Agency Budget
Agency Procurement
Follow IT Project Management Process
IT Project?
Create Sourcing Project in Sourcing Tool
Follow Agency Procedures for Informal Procurement
Follow Process to Purchase off a Contract in NCEP Buyer*
Review PR and Intake Form
Complete Privacy Threshold Analysis
Complete IT Procurement Intake Form
On IT STC?
Over $25K?
Create Purchase Request (PR) in NCEP Buyer and attach Intake Form
Confirm Funding / Budget Availability
Yes
Yes
Yes
No
No
No
02
Agency IT
Agency PMO
NCDIT EPMO
Determine if IT Project
Provide Support to Determine if IT Project (if requested)
Submit Intake Form to NCDIT for Approval
Review Intake Form
Approve?
Address Feedback
No
Yes
SOW required?
Yes
On agency contract?
No
Yes
No
* NOTE: Some IT Statewide Term Contracts (STCs) have abnormal quantity thresholds that require state agencies to send Purchase Request to Statewide IT Procurement Office for approval. Please consult the IT STC website for additional details on abnormal quantity thresholds.

## Slide 11: Streamlined IT Procurement Process Flow: Step 02
02 – Conduct Planning Meeting
Preliminary
Statewide DOJ Legal
Statewide IT Procurement Office
NCDIT EA
NCDIT ESRMO
Agency Privacy Office
Agency IT
Agency Security
Agency Business
Document Planning Meeting Output on Intake Form and Save in Sourcing Project
Book Planning Meeting on Booking Site
Conduct Planning Meeting
03
01
Need Planning Meeting?
Yes
No
Agency Procurement
Discuss if Planning Meeting is Needed
Agency Legal
NCDIT EPMO
Attend Planning Meeting and Provide Feedback
Add / update Target Contract Award Date field in Sourcing Project

## Slide 12: Streamlined IT Procurement Process Flow: Step 03
03 – Develop Sourcing Event
Preliminary
Agency Privacy Office
Agency Security
Agency IT
Agency Business
Review Privacy Threshold Analysis and Make Updates
Review and Process Feedback from Agency Review Process
Create Sourcing Event in Sourcing Tool and Send Draft Solicitation Document(s) for Agency Review using established agency process / tools
04
02
Agency Procurement
Develop Draft Solicitation Document(s)
Agency Legal
Agency PMO (if IT Project)
Review Draft Solicitation Document(s) and Provide Feedback
Submit Draft Solicitation Document(s) to Agency CIO for Approval in Sourcing Tool
Approved?
Review Draft Solicitation Document(s)
Yes
Agency CIO
No

## Slide 13: Streamlined IT Procurement Process Flow: Step 04
04 – Review and Approve Sourcing Event
Preliminary
Statewide DOJ Legal
Statewide IT Procurement Office
NCDIT EA
NCDIT EPMO (if IT Project)
Agency Privacy Office
Agency Security
Agency IT
Agency Business
Review Sourcing Event / Draft Solicitation Document(s) on SharePoint and Provide Approval Decision
Agency Procurement
Agency Legal
Agency PMO (if IT Project)
NCDIT Privacy Office
NCDIT ESRMO
Review and Address Feedback from NCDIT on Procurement Exception or Draft Solicitation Document(s), and Resubmit for Approval
Review Draft Solicitation Document(s), on SharePoint, and Provide Feedback / Approval Decision
Greater than $25K?
No
No
Yes
Review any Procurement Exception Request, and Provide Feedback / Approval Decision
03
Review Draft Solicitation Document(s) on SharePoint
Legal Review?
Add Statewide DOJ Legal to Workflow
Yes
Process Feedback and Provide Approval Decision
Send Approval to Post Memo
05
No
Yes
Statewide Admin
Copy Draft Solicitation Document(s) to SharePoint
Copy Updated Document(s) from SharePoint to Sourcing Tool
Approved?
Send Draft Solicitation Document(s) for Approval
Procurement Exception?
Complete Procurement Exception Request Form and Submit for NCDIT Approval
No
Yes

## Slide 14: Streamlined IT Procurement Process Flow: Step 05
05 – Conduct Sourcing Event
Preliminary
IT Vendors
Agency Privacy Office
Agency Security
Agency IT
Agency Business
Develop and Post Addendum to Sourcing Event in Sourcing Tool and Post Addendum on eVP
Review Sourcing Event on eVP and Follow Link to Sourcing Tool
Post Notice on eVP
Aggregate Submitted Vendor Questions and Work with Agency Stakeholders to Develop Responses
Questions from Vendors?
06
04
Agency Procurement
No
Yes
Agency Legal
Receive Vendor Responses in Sourcing Tool by Response Due Date and Time
Agency PMO
Launch Sourcing Event
Agency Subject Matter Advisors
NCDIT ESRMO
NCDIT Enterprise Architecture
NCDIT Privacy Office
Statewide IT Procurement Office
Support Developing Responses to Vendor Submitted Questions (as needed)
Statewide DOJ Legal

## Slide 15: Streamlined IT Procurement Process Flow: Step 06
06 – Evaluate Vendor Responses
Preliminary
IT Vendors
Evaluation Committee Members (and Subject Matter Advisors)
Add Identified Evaluation Committee Members and Subject Matter Advisors to Sourcing Project
Post Preliminary Bid Tabulation on eVP and Conduct Initial Screening of Vendor Responses
Request Approval to Deem Vendor Non-Responsive
Non-Responsive Vendor(s)?
05
Agency Procurement
No
Yes
Notify Evaluation Committee Members and Subject Matter Advisors To Begin Evaluation of Responsive Vendor Responses
Open Vendor Responses in Sourcing Tool After Response Due Date and Time
Statewide IT Procurement Office
Review and Provide Approval Decision
Two-Step Process?
Send Request for Clarification to Vendors through Event Message in Sourcing Tool
Aggregate Clarifying Questions and Develop Request for Clarification for Each Vendor
Receive and Respond to Request for Clarification through Event Message
Yes
No
Provide Vendors’ Clarifications to Evaluation Committee Members and Subject Matter Advisors
No
Yes
Create Draft Award Recommendation and Submit Leading Vendor Proposal(s) to NCDIT for Review through Sourcing Tool
Agency Business
07
Agency Security
Agency PMO (if IT Project)
Agency IT
Statewide DOJ Legal
Conduct Evaluation of Vendor Responses per Guidance from Agency Procurement
Identify Clarifying Questions and Provide to Agency Procurement
Complete Evaluation of Vendor Responses and Identify Leading Vendor
Exceptions?
Complete Exception Request Form(s) and Submit to NCDIT through Sourcing Tool
(For Standards and Security Exc. Only)

## Slide 16: Streamlined IT Procurement Process Flow: Step 07
Preliminary
07 – Conduct NCDIT Review
IT Vendors
Statewide IT Procurement Office
NCDIT EA
NCDIT ESRMO
Agency Privacy Office
Agency Security
Agency IT
Agency Business
Develop and Send Request for Clarifications to Vendor
Agency Procurement
Agency PMO (if IT Project)
NCDIT Enterprise Operations
NCDIT EPMO (if IT Project)
NCDIT Privacy Office
Review and Address Feedback from NCDIT
Review Draft Award Recommendation and Leading Vendor’s Response in Sourcing Tool and Provide Feedback
Receive Notification of Review Task in Sourcing Tool
Clarifications Needed?
Review Clarifications from Vendor and Update Evaluation, Noting Any Remaining Issues from Exception Request Approval Process to Add to Negotiation Plan
No
Yes
Exceptions?
Review and Address Feedback from NCDIT
No
Yes
NCDIT IAM Operations
Review Exception Request(s) in Sourcing Tool and Provide Feedback / Approval
06
Evaluation Committee Members
Receive and Respond to Request for Clarification through Event Message
08
No
Yes
Approved?

## Slide 17: Streamlined IT Procurement Process Flow: Step 08
08 – Conduct Vendor Negotiations
Preliminary
IT Vendors
Evaluation Committee Members (and Subject Matter Advisors)
Schedule Negotiation Session(s) with Vendor
07
Agency Procurement
Statewide IT Procurement Office
Participate in Negotiation Session(s)
BAFO Needed?
No
Yes
Develop draft Request for BAFO and Submit to NCDIT through the Sourcing Tool
Receive and Respond to Request for BAFO through Event Message
Provide Vendor’s BAFO to Evaluation Committee Members and Subject Matter Advisors
Submit Updated Draft Award Recommendation to NCDIT through Sourcing Tool
Negotiations Needed?
No
Yes
Greater than $25K?
No
Yes
10
NCDIT EA
NCDIT ESRMO
Agency Security
Agency IT
Agency PMO (if IT Project)
Develop Negotiation Plan
Conduct Negotiation Session(s) with Vendor and Address Identified Issues, Including Any Related to Exception Requests
Complete Evaluation of Vendor Responses and Identify Leading Vendor
Update Draft Award Recommendation
Statewide DOJ Legal
Send Approved Request for BAFO to Vendor through Event Message in Sourcing Tool
Review Draft Award Recommendation and Draft BAFO (if applicable)
No
Yes
Issues?
Update draft Award Recommendation and Submit to NCDIT through the Sourcing Tool
09

## Slide 18: Streamlined IT Procurement Process Flow: Step 09
Preliminary
09 – Review and Approve Award Recommendation
Statewide DOJ Legal
Statewide IT Procurement Office
Agency Privacy Office
Agency Security
Agency IT
Agency Procurement
Review Draft Award Recommendation and Provide Feedback
10
Agency Legal
Agency PMO (if IT Project)
Review and Address Feedback from NCDIT
Review Final Award Recommendation and Completed Leading Vendor BAFO
Receive Notification of Approval Task in Sourcing Tool
Legal Review?
No
Yes
No
Yes
08
Evaluation Committee Members (and Subject Matter Advisors)
Make Approval Decision
Approved?
Provide Feedback in Sourcing Tool
Create and Provide Certification for Award
Add Statewide DOJ Legal to Workflow
OSBM (if IT Project)
Review Final Award Recommendation
Approved?
Yes
No
Provide Feedback in Sourcing Tool

## Slide 19: Streamlined IT Procurement Process Flow: Step 10
10 – Execute Contract
Preliminary
IT Vendor
Create Follow-On Project in Contracts Tool and Upload Executed Contract in Contract Workspace
09
Agency Procurement
Receive Executed Contract
Get Agency Signatures on Contract
Send Executed Contract to Vendor
Post Award Notification on eVP
Email Executed Contract to Statewide IT Procurement Office (If over $25,000)
08
Less than $25,000
More than $25,000

## Slide 20
NCDIT IT Procurement Process Training Website LINK
  IT Procurement Process Playbook / Training Guide LINK
  For details about the streamlined IT procurement process that is enabled through the NC eProcurement Sourcing Tool, please see the IT Procurement Process Playbook / Training Guide
  Provides specific IT Procurement Training Materials for Agency Business, Agency Procurement, and NCDIT Reviewers, and includes topics like ‘What is an IT Procurement’, ‘Determining an IT Project’, ‘Completing a Privacy Threshold Analysis’, ‘IT Procurement Process Overview’, ‘Submitting an IT Procurement Intake Form’, and ‘NCDIT Exceptions Request Process’
NC eProcurement Help Desk: If you have any questions or issues accessing or using the NC eProcurement Sourcing Tool, please contact the NCEP Help Desk at 888-211-7440, option 3, or at ephelpdesk@its.nc.gov
Available Support Resources
There are multiple resources available to help State Agencies better understand and follow the streamlined IT procurement process that is enabled through the NC eProcurement Sourcing Tool.