## Slide 1: Current Lidar Updates

## Slide 2: Lidar Phases
Phase 1 – Acquired and available @ 2ppsm
Phase 4 – currently in Processing
Phase 5 – Currently in Collection
Phase 2 – Acquired and available @ 2ppsm
Phase 3 – Acquired and available @ 2ppsm
All available Data will be provided on rmp.nc.gov/sdd

## Slide 3: Collection for Phase 4- 07/13/2017
Collection is Complete

## Slide 4
Task | Description | % Complete
1b | Geiger-mode LiDAR Data Acquisition | 100%
1a | Planning, Coordination, Flight Operations, and Specs | 100%
1c | Calibration | 100%
2 | Ground Survey Support for Acquisition | 100%
3 | Classification of LiDAR Points | 65%
4 | Development of DEMs in ESRI Grid Format | 60%
5 | Terrain Datasets by County | 5%
6 | High Detail Road and Bridge Classifications | 100%
7 | Intensity Images | 75%
8 | Building Change Detection | 35%
9 | Quality Assurance/Quality Control Plan | 89%
10 | Preparation of Project Reports | 90%
11 | Metadata | 100%
12 | Spatial Data Download Enhancement | 75%
Project Total: |  | 78%

## Slide 5
Clip and Ship

## Slide 6: Phase 5 collection Complete

## Slide 7: Questions